## Slide 1: FLAPPY BIRD
Preeti Maurya, MD Zaman, Rahul Garigipati

## Slide 2: Updated Concept ACCESSBILITY COLLISION DETECTION FLAPPYING BIRD
Successful implementation of the navigation of the bird through Keyboard up/down key Press
press and pitch.
Partial implementation of Collision Detection of the bird when it hits the obstacles.
Use of Bird Sprites to give flapping effect.

## Slide 3: Updated Concept GRAVITY MECHANIC JUMP MECHANIC Scrolling Background
Animation of bird sprite to show it falling after hitting the obstacle.
Implemented based on voice pitch and Up/Down keys press from keyboard
Halfway there

## Slide 4: Updated Literature
2018 SIGCHI conference paper "Design Patterns for Voice Interaction in games" by Fraser Allison, Marcus Carter, and Wally Smith.​
As the paper depicts how the different design patterns for the voice interaction changes the game progress, actions.​
We focus on the design pattern that navigates from the voice interaction and how it effects the game.

## Slide 5: COMPLETED COMPONENTS FLAPPING BIRD Random Pipe Sprites JUMP MECAHNICS AUDIO INPUT BACKGROUND SCORE COUNT 01 02 03 04 05 06
Bird sprite with flapping wings.
Moving and randomly scaled Pipe Sprites
Bird jumps by giving voice pitch or Keyboard keys Press as input.​
Audio input is given by a player.​
Static background
The counter counts till 7 as of now.

## Slide 6: PROGRESS 80% 60% 50%
Accessibility
Background and obstacles
Jump and Gravity Mechanics

## Slide 7: DEMO

## Slide 8: COMPONETS TIME-LINE
April 24th
Score Counter/Collision
April 24th
Side-scrolling Background
April 24th
Gravity Mechanics
May 1st
Review and corrections
Preeti Maurya
Rahul Garigipati
MD Zaman
ALL

## Slide 9: THANKS!
Any questions?